# SKILL

# Reporting Workable Items (§11.4.202 · §11.4.148 · §11.4.171)

A report that is only acknowledged is a lost requirement. Answering "yes, that's a bug, I'll look into it" in prose — without creating a tracked item — is a §11.4.197 requirements-integrity violation: the requirement was accepted, then silently evaporated. Every report becomes a real, fully-populated, fully-synced workable item, or it is explicitly and honestly refused.

## The three report directives

| Directive | Use when | Resulting Type |
| --- | --- | --- |
| /helix:bug (/default-bug) | A product defect — regression, user-visible broken behaviour | Bug |
| /task | An internal workstream — refactor, doc, infra, gate, audit | Task |
| /issue | Anything trackable, type not yet decided | classified into {Bug｜Feature｜Task} |

Note: the bare /bug collides with Claude Code's built-in — always use /helix:bug or /default-bug (see the action-prefix-system skill).

## Classification is a closed set (§11.4.16)

Bug · Feature · Task. There is no fourth type and no "Issue" type — /issue is an entry point, not a type. Inventing a type is a §11.4.16 violation.

- Classify from the report's own content, stated as FACT (§11.4.6 — never a guess).

- If the content does not determine the type, ASK (§11.4.66 / §11.4.105) before creating the item.

- Only when running autonomously where asking is impossible (§11.4.101), default to the lowest-stakes Task, record the literal Classification: defaulted-to-Task (§11.4.16 ambiguity default — reclassify) in the description, and surface the reclassification command to the operator. Never silently assert a type the report does not support.

## What a GOOD report contains

The item's description must be comprehensive and human-readable — a team member who was not in the room must understand it without reading code (§11.4.171). Structure it (§11.4.148 D2):

- WHAT — subject + problem/goal in one self-contained sentence. Never a bare fragment like "Composes with" or "Critical" (§11.4.91 forbids those).

- SCOPE / MANIFEST — the components, files, surfaces, or platforms touched.

- REPRODUCTION — for a Bug: the exact sequence that reproduces it. If a working reproduction already exists, use its exact sequence — a deviating repro that never reaches the precondition proves nothing (§11.4.199).

- ACCEPTANCE — the observable, machine-checkable condition that means done (the §11.4.108 runtime signature: what must be true on a clean deployment).

- EVIDENCE — captured artefact paths that back the report (§11.4.5 / §11.4.69): log, recording, sink-probe, crash trace, screenshot.

A one-liner that names neither subject nor problem is refused by the summary generators (§11.4.91) — write the heading as the operator would read it.

## What creating an item actually does

Reporting is not a note-to-self. The engine (constitution/scripts/reporting/report_item.sh) drives the full chain:

- Create in the workable-items SQLite single source of truth with a stable, auto-incremented ticket id (§11.4.93 / §11.4.95 / §11.4.54), Status Queued, the chosen Type, and the structured description above.

- Regenerate every derived document from the DB — Issues / Fixed / the summaries and their HTML / PDF / DOCX siblings (§11.4.12 / §11.4.53 / §11.4.65 / §11.4.106). The docs are outputs; the DB is the source.

- Push to every configured external tracker (§11.4.148 D5).

## Anti-bluff on every step (§11.4 / §11.4.6)

- A tracker whose credentials or client are absent is SKIPPED with an honest reason (§11.4.10 / §11.4.3). A push is NEVER faked, and its absence is NEVER hidden.

- Report back, always: the assigned ticket id, the chosen type, the doc-sync verdict, and each tracker's verdict with its captured-evidence path (§11.4.5 / §11.4.69).

- Claiming "created + synced" without those verdicts is a PASS-bluff at the reporting layer.

## After the item exists

- A Bug that is actionable now → investigate under §11.4.102 systematic-debugging (root cause BEFORE any fix; the Iron Law is "NO FIXES WITHOUT ROOT CAUSE INVESTIGATION FIRST"), and auto-activate it without waiting to be asked (§11.4.102(D)).

- Lifecycle from here — statuses, closure vocabulary, reopens, the testing diary — is the workable-item-lifecycle skill.